## Slide 1
VitalScan · AIT 500 · Group 1 · Planning Phase
Group 1
Planning Phase
AIT 500 · WESTCLIFF UNIVERSITY
VitalScan
Planning & Architecture Blueprint
GROUP 1 · rPPG SIGNAL EXTRACTION
Face video →
biomarker JSON
Webcam capture
Face + ROI tracking
POS rPPG extraction
HRV + stress index
FastAPI /scan
What this deck covers
Requirements
Architecture
Build phases
Validation
Team plan
A planning checkpoint showing how Group 1 will design, build, validate, and present the rPPG module.
Germaine · Jason · Daray · Abner

## Slide 2
VitalScan · AIT 500 · Group 1 · Planning Phase
presented by
Germaine
Planning phase summary
What Group 1 has designed before implementation
Purpose of
this deck
Explain the blueprint we created for Group 1: requirements, system architecture, backend rPPG pipeline, build order, validation plan, and team ownership.
Planning outcome: a credible system design the team can execute.
What we have planned
1
Scope
Group 1 owns face-scan biomarker extraction: HR, HRV, stress index, and JSON output.
2
Architecture
Browser capture → Cloudflare tunnel → FastAPI /scan → rPPG core → biomarker JSON.
3
Backend logic
FaceMesh landmarks, forehead/cheek ROI, RGB time series, POS algorithm, filter, FFT, HRV/stress.
4
Validation
SCAMPS/UBFC datasets, MAE/RMSE reporting, and baseline comparison against CHROM.
Today’s checkpoint: show the architecture and phased plan clearly enough that every group member can explain it.

## Slide 3
VitalScan · AIT 500 · Group 1 · Planning Phase
presented by
Jason
Group 1 scope
rPPG signal extraction: 30-second face video → biomarker JSON
Task 1
Face detection + ROI
Track face landmarks and extract forehead/cheek regions.
Task 2
Heart-rate extraction
Mean RGB → POS algorithm → bandpass filter → FFT → BPM.
Task 3
HRV + stress index
Peak detection, inter-beat intervals, SDNN, LF/HF stress score.
Task 4
Accuracy evaluation
SCAMPS / UBFC data, MAE/RMSE, and baseline comparison.
Shared JSON output
{
"biomarkers": {
"heart_rate": 72,
"hrv_sdnn": 45,
"stress_index": 0.6,
"blood_pressure": {
"systolic": 138,
"diastolic": 88
}
}
}
REST API: POST /scan
Planning boundary: our core responsibility is the backend signal chain; the UI makes the output visible and testable.

## Slide 4
VitalScan · AIT 500 · Group 1 · Planning Phase
presented by
Germaine
System architecture blueprint
End-to-end request path: browser capture → backend rPPG pipeline → biomarker JSON
User Browser
webcam
upload
React UI
dashboard
recording
Cloudflare
TLS + tunnel
no open ports
FastAPI
/scan
video input
rPPG Core
FaceMesh
POS + FFT
JSON
biomarkers
contract
Backend AI processing core
FaceMesh
468 landmarks
ROI extract
forehead + cheeks
Mean RGB
time series
POS + filter
0.7–4.0 Hz
FFT + peaks
BPM / HRV / stress
Project structure
frontend/
React UI + browser capture
backend/
FastAPI /scan + rppg/
data/
SCAMPS + UBFC
docs/
writeup + evaluation report
deploy/
Docker + tunnel
Evaluation lane: SCAMPS + UBFC datasets → offline scripts → MAE / RMSE CSVs → evaluation_results.md
Takeaway: the frontend presents results, but the architecture is built around backend signal extraction, validation, and a reusable API.

## Slide 5
VitalScan · AIT 500 · Group 1 · Planning Phase
presented by
Daray
rPPG signal pipeline
Algorithm blueprint: facial video → heart rate, HRV, and stress index
1
Detect face
MediaPipe FaceMesh
468 landmarks per frame
skip no-face frames
2
Pick ROIs
Forehead + cheeks
stronger capillary signal
less motion artifact
3
Clean signal
Mean RGB time series
POS projection
Butterworth 0.7–4 Hz
4
Estimate biomarkers
FFT peak → BPM
IBI → HRV SDNN
LF/HF → stress index
Shared output: { heart_rate, hrv_sdnn, stress_index, blood_pressure } — returned by /scan and consumed by the VitalScan system.

## Slide 6
VitalScan · AIT 500 · Group 1 · Planning Phase
presented by
Germaine
Build phases
How we move from project brief to a working Group 1 module
✓
Phase 1
UI shell + mock biomarkers
Build dashboard, body figure, and cards using the shared JSON schema.
✓
Phase 2
Backend API skeleton
Create FastAPI /scan endpoint that accepts video and returns contract-shaped JSON.
✓
Phase 3
rPPG signal chain
Add FaceMesh, ROI extraction, RGB time series, POS, filter, FFT, HRV/stress.
✓
Phase 4
Data + evaluation
Run SCAMPS/UBFC videos and report MAE/RMSE against ground truth.
✓
Phase 5
Deployment + demo proof
Containerize, host behind Cloudflare Tunnel, and collect screenshots for presentation.
Design principle: each phase validates one boundary before the next phase depends on it.

## Slide 7
VitalScan · AIT 500 · Group 1 · Planning Phase
presented by
Germaine
Data and validation plan
How we prove the rPPG pipeline works, not just that the UI looks good
Input datasets
UBFC-rPPG
• Real subjects
• Webcam + pulse-ox truth
• Primary benchmark
SCAMPS
• Synthetic avatar videos
• Simulated PPG truth
• Secondary baseline
Evaluation metrics
MAE
Mean absolute error in BPM
RMSE
Penalizes larger misses
Baseline: POS vs. CHROM / published baseline
Report output
CSV results
• per-video predictions
• ground truth
• error values
Markdown report
• table + explanation
• limitations + next steps
Validation path
dataset video → /scan pipeline → predicted BPM → compare with ground truth → MAE / RMSE report
Rubric target: MAE < 10 BPM with accuracy evaluation and baseline comparison.

## Slide 8
VitalScan · AIT 500 · Group 1 · Planning Phase
presented by
Germaine
Team plan and execution owners
Who explains what and what needs to be completed next
Germaine
Architecture + deployment
Full-stack flow, /scan backend, Cloudflare, Docker, live demo path.
Jason
Datasets + brief
UBFC/SCAMPS and how datasets map to the assignment.
Daray
rPPG pipeline
FaceMesh, ROI, POS, bandpass filter, FFT, HRV/stress.
Abner
Evaluation + progress
MAE/RMSE report, rubric alignment, open items.
Immediate next steps
Confirm the API contract, finish the phased build plan, validate dataset access, and keep the final presentation separate from this planning checkpoint.
Risk control: flag blood pressure as placeholder, treat bad lighting/head motion as algorithm risks, and keep deep learning as stretch only.

## Slide 9
VitalScan · AIT 500 · Group 1 · Planning Phase
Group 1
Planning Phase
VitalScan blueprint recap
Group 1 is planning an end-to-end rPPG module: browser capture, secure routing, FastAPI backend, signal processing, biomarker JSON, and accuracy validation.
Architecture
Clear component and data flow
Algorithm
Face → ROI → POS → BPM / HRV / stress
Phases
Mock contract → backend → rPPG → evaluation
Team
Build and Deploy Demo
Questions?
vitalscan.bkre8tive.com